Lunch Pals - Android App

Albert Jozsa-Kiraly, Kyle Kern, Mohamad Khalifa, Moritz Kirstein  
Project GitHub: <https://github.com/moritzkirstein/lunchpals>

# Meeting #2 8/10/2017

## Recap:

* + **[In Progress]** Login System:
* Email & Password Sign Up with Firebase database
* Todo: Facebook Login (Due: Oct/15th)
  + **[In Progress]** Login Design:
* Check facebook design guidelines
* Todo: Create Login Pages (Due: Oct/15th)
  + Login with email
  + Login with facebook
  + **[Basics working]** Zomato API:
* Get Response based on (hard-coded) location (Name of Restaurant + Info)
* Display Response
  + **[In Progress]** Yelp API:
* Get Authentication Key (Store Key)
* Todo: Get Response with Restaurant Info based on (hard-coded) location (Due: Oct/15th)
  + **[In Progress]** Menu Design:
* Add Appbar (Toolbar) to the basic activity
* Add Drawer Menu as Main Menu
* Todo: Add current activities so they adapt to layout (Due: Nov/1st)

## Current Progress

Project in time. Started on developing the app. First Milestone ahead: Oct, 15th

## Design Decisions made:

* Get Layout of App down to 3-5 Activites
* Handle Content within those activities with fragments
* Get into caching data such as API-keys or user images
* Wether to use Zomato or Yelp API:
  + Zomato working, but:
    - Sometimes bug responses (no content)
    - No access on pictures of locations
  + Yelp will be chosen, if we get it to work bug free

## Next Steps

* Facebook Login
* Login Design
* Yelp API
* Converting Activities to new system (extend BaseActivity with menu)
* Get location from phone
* Add Filter Page to set the search request